CUSTOMER & MVP BLUEPRINT

DeskDoc

Built on Day 22 Startup Validation Report · July 2026

# Executive Summary

DeskDoc auto-generates and maintains internal documentation (SOPs, onboarding guides, process docs) by passively observing Slack, meetings, and tool usage — targeting Ops/People leads at Series A–B startups (15–100 employees). Day 22 validated the problem (75% pain-confirmation, 12 interviews) but not the solution. This blueprint turns that signal into a buildable MVP: what to build first, what to explicitly skip, how to price it, and the concrete next 30 days.

# Ideal Customer Profile

| Attribute | Profile |
| --- | --- |
| Company size | 15–100 employees |
| Stage | Series A–B, VC-backed |
| Work model | Remote-first or hybrid |
| Stack | Slack, Zoom/Meet, Notion (or similar) already in use |
| Trigger event | Hiring surge or recent senior departure |
| Geography | US (Phase 1) → UK, Canada (Phase 2) |

# Buyer Persona

| “Ops Olivia” | Head of Ops/People, or founder wearing the Ops hat |
| --- | --- |
| Goals | Faster onboarding, less tribal-knowledge dependency, audit-ready processes |
| Frustrations | No time to write docs; docs stale within weeks; repeated Slack interruptions |
| Budget | Discretionary tooling budget, ~$10–15K/yr |
| Discovery channels | Peer Slack communities, LinkedIn Ops groups, G2 |

# Top 10 Customer Pain Points

- New hires take 3–6 weeks longer to become productive without current docs.

- Senior staff repeatedly interrupted to answer already-documented questions.

- Documentation is perpetually deprioritized — no clear owner.

- Knowledge walks out the door when a key employee leaves.

- Docs go stale within weeks of being written.

- No visibility into which docs are outdated vs. current.

- Manual doc-writing feels like a chore disconnected from "real work."

- Scaling teams outpaces the team's ability to document processes.

- Compliance/audit prep (SOC 2, investor diligence) exposes documentation gaps under time pressure.

- Remote/async teams can't rely on hallway knowledge-transfer to compensate.

# Customer Journey

| Stage | What Happens |
| --- | --- |
| Awareness | Finds DeskDoc via an Ops community, LinkedIn post, or peer referral after venting about stale docs. |
| Consideration | Compares vs. “just use Notion better”; weighs data-privacy and integration effort. |
| Purchase | Runs a scoped pilot (Slack + calendar connected); converts to paid after seeing accurate, low-effort docs. |
| Retention | Expands company-wide as docs stay current automatically; becomes a reference/case-study customer. |

# Key Customer Objections

| Objection | Response Strategy |
| --- | --- |
| “We already have Notion.” | Position as complementary: Notion is where docs live, DeskDoc is how they get written and stay current. |
| “Privacy concerns reading Slack/meetings.” | Granular opt-in scoping, redaction controls, transparent retention policy. |
| “Too early / too small a team.” | Reframe as hiring-scale insurance — cheapest to adopt before pain compounds. |

# Key Buying Triggers

- Hiring surge (e.g., doubling headcount within 6 months).

- A senior employee's departure exposes a documentation gap.

- A failed audit, SOC 2 process, or investor diligence request surfaces missing SOPs.

# MVP Recommendation

## Build First

A narrow, high-precision onboarding-doc generator: connect one Slack workspace + calendar, auto-generate onboarding SOPs for a single team, and flag when they go stale. Precision over breadth — one workflow done well beats many done poorly.

## Do NOT Build (Yet)

- Full company-wide, all-source knowledge base (too broad for v1 accuracy).

- Native mobile app.

- Custom integrations beyond Slack + Google/Outlook Calendar.

- Enterprise SSO/SOC 2 tooling — needed later, not to prove the core wedge.

## Success Metrics (first 90 days)

| Metric | Target |
| --- | --- |
| Pilot customers onboarded | 5–8 companies |
| Doc accuracy (human-rated) | ≥ 80% usable without edits |
| Time saved vs. manual (self-reported) | ≥ 3 hrs/week per Ops lead |
| Pilot-to-paid conversion | ≥ 30% |

# MoSCoW Prioritization

| Must Have | Slack + calendar connection; auto-generated onboarding docs; staleness flagging; single-workspace scope |
| --- | --- |
| Should Have | Notion export/sync; opt-in channel scoping controls; basic accuracy feedback loop (thumbs up/down) |
| Could Have | Multi-team support; Zoom/Meet native integration; Slack bot for doc Q&A |
| Won't Have (v1) | Full knowledge-base replacement; mobile app; SOC 2/enterprise SSO; multi-language support |

# Pricing Hypothesis

Seat-based or flat team pricing, anchored to the Day 22 SAM ACV assumption (~$10K/yr average). Hypothesis: $299–$499/month flat fee for teams up to 50 employees (predictable budgeting appeals to Ops leads), with a usage-based enterprise tier above 100 employees. Validate via pricing-sensitivity questions in the Week 1 interview round below — do not finalize pricing until pilot willingness-to-pay is directly tested.

# Top 5 Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Auto-synthesis accuracy too low for trust | High | Narrow scope to onboarding docs only; human-in-loop review before v1 launch. |
| Data privacy objections block adoption | High | Opt-in-only scoping; publish a plain-language data policy before pilot. |
| Sample size too small to justify build | Medium | Expand to 30+ interviews and a paid pilot before scaling engineering. |
| Incumbents (Notion/Guru) ship similar AI feature | Medium | Move fast on the passive-capture wedge; explore integration vs. head-on competition. |
| First-time founder execution gap | Medium | Bring on a technical advisor/co-founder with applied NLP experience. |

# 30-Day MVP Plan

| Week | Focus | Key Actions |
| --- | --- | --- |
| Week 1 | Validate pricing + scope | 15 more interviews; test pricing sensitivity directly; confirm onboarding-docs-only scope resonates. |
| Week 2 | Build narrow prototype | Slack + calendar connector; generate one onboarding doc from real data for internal test. |
| Week 3 | Pilot with real users | Onboard 3–5 target companies; measure doc accuracy and time saved against success metrics. |
| Week 4 | Decision checkpoint | Review pilot data against MVP success metrics; decide scale, iterate, or pivot. |

# Founder Action Sheet — Top 10 Next Actions

- 1. Run 15 additional customer interviews, focused on pricing sensitivity.

- 2. Draft a one-page data-privacy policy before any pilot begins.

- 3. Scope and build the narrow onboarding-doc prototype (Slack + calendar only).

- 4. Recruit a technical advisor with applied NLP/LLM experience.

- 5. Identify and shortlist 8–10 pilot-candidate companies from your network.

- 6. Define and instrument the 4 success metrics before pilot launch.

- 7. Test the two pricing tiers directly in interviews (not just stated WTP).

- 8. Build a simple feedback loop (thumbs up/down) into the prototype.

- 9. Prepare a short case-study template to capture pilot results as they land.

- 10. Set a hard Week-4 decision date — commit full-time, iterate, or pivot per Day 22's pivot options.

# Scores (0–100)

| Dimension | Score | Read |
| --- | --- | --- |
| Customer Clarity | 78 | ICP and persona are specific and testable |
| Problem Severity | 74 | Strong pain-confirmation, real operational cost |
| PMF Potential | 58 | Real gap exists, but solution unproven at scale |
| MVP Readiness | 52 | Scope is clear; no prototype or pilot data yet |

# Final Verdict

🟡 PROMISING BUT UNVALIDATED

Customer understanding is strong and the problem is real, but PMF and MVP readiness remain unproven — no prototype, no pilot, no direct pricing test yet. Proceed with the 30-day MVP plan above before scaling investment or fundraising on this evidence.

This report builds on the Day 22 Startup Validation Report and is a planning aid, not investment advice. Figures are directional and should be re-verified against pilot data.